## Slide 1: EC Agenda Commercial Operation Division National Highways Authority of India 15 October 2026

## Slide 2
Agenda
Total FMC Cases Reported for User Fee Collection Agency Contracts
Total BG & Security Cases Reported for User Fee Collection Agency Contracts
Notices Issued by PIUs due to Poor Upkeep of Toilet Blocks and Admin Building

## Slide 3
1a) Force Majeure Claims: 32 cases reported on Datalake Pending for Action (1/3)
Total FMC Cases Reported: 32 Nos.
With PIU: 20 Nos. (with an average pendency of 11 days) more than 62% of cases are pending at PIU level
With RO: 3 Nos.
With Agency: 8 Nos. (Decision Letter Uploaded by PIU, with an average pendency of 7 days)
HQ: 1 Nos. (RO - Guwahati) (The case is under Conciliation)
Status as per Datalake as on 15 Oct’26

## Slide 4
1a) Force Majeure Claims: 32 cases reported on Datalake Pending for Action (2/3)
S.NO. | RO | Total FMC | Pending with User Fee Agency | Pending with PIU | Pending with RO | Pending with HQ
Total |  | 32 | 8 | 20 | 3 | 1
1 | RO‑Bengaluru | 3 | 0 | 3 | 0 | 0
2 | RO‑Bhopal | 3 | 1 | 2 | 0 | 0
3 | RO‑Bhubaneswar | 4 | 1 | 2 | 1 | 0
4 | RO‑Chandigarh (HR) | 0 | 0 | 0 | 0 | 0
5 | RO‑Chandigarh (PB) | 1 | 0 | 1 | 0 | 0
6 | RO‑Chennai | 3 | 0 | 3 | 0 | 0
7 | RO‑Dehradun | 0 | 0 | 0 | 0 | 0
8 | RO‑Delhi | 1 | 0 | 1 | 0 | 0
9 | RO‑Gandhinagar | 1 | 1 | 0 | 0 | 0
10 | RO‑Guwahati | 1 | 0 | 0 | 0 | 1
11 | RO‑Hyderabad | 0 | 0 | 0 | 0 | 0
12 | RO‑Jaipur | 0 | 0 | 0 | 0 | 0
13 | RO‑Jammu | 0 | 0 | 0 | 0 | 0
14 | RO‑Kolkata | 0 | 0 | 0 | 0 | 0
15 | RO‑Madurai | 1 | 0 | 1 | 0 | 0
16 | RO‑Mumbai | 3 | 1 | 0 | 2 | 0
17 | RO‑Nagpur | 0 | 0 | 0 | 0 | 0
18 | RO‑Patna | 1 | 0 | 1 | 0 | 0
19 | RO‑Raipur | 2 | 0 | 2 | 0 | 0
20 | RO‑Ranchi | 1 | 0 | 1 | 0 | 0
21 | RO‑Shimla | 0 | 0 | 0 | 0 | 0
22 | RO‑Thiruvananthapuram | 0 | 0 | 0 | 0 | 0
23 | RO‑UP East | 4 | 2 | 2 | 0 | 0
24 | RO‑UP West | 2 | 2 | 0 | 0 | 0
25 | RO‑Vijayawada | 1 | 0 | 1 | 0 | 0

## Slide 5
1a) Force Majeure Claims: 23 cases Pending for Action; with 20 PIUs across 13 ROs
RO/PIU | FMC Cases Pending for Action
RO-Bengaluru | 3
Bengaluru | 2
Hassan | 1
RO-Bhopal | 2
Bhopal | 1
Rewa | 1
RO-Bhubaneswar | 3
Keonjhar | 2
Sambalpur | 1
RO-Chandigarh (PB) | 1
Bhatinda | 1
RO-Chennai | 3
Chennai-II | 2
Viluppuram | 1
RO-Delhi | 1
Baghpat | 1
RO-Guwahati | 1
Guwahati | 1
RO/PIU | FMC Cases Pending for Action
Guwahati | 1
RO-Madurai | 1
Nagarcoil | 1
RO-Mumbai | 2
Pandharpur | 1
Pune | 1
RO-Patna | 1
Bhagalpur | 1
RO-Raipur | 2
Korba | 1
Raipur | 1
RO-Ranchi | 1
Daltonganj | 1
RO-UP East | 2
Azamgarh | 1
Gorakhpur | 1
Grand Total | 23

## Slide 6
1b. BG & Security Releases: 45 cases reported on Datalake Pending for Action (1/3)
Total BG/Security Release Cases: 45 Nos.
  Only 1 case satisfied and closed
  With PIU: 41 Nos. (with an average pendency of 14 days) - 91% of pendency lies at PIU level.
  Pending with Agency: 3 Nos. (Decision Letter Uploaded by PIU) (with an average pendency of 16 days)
Status as per Datalake as on 15 Oct’26

## Slide 7
1b. BG & Security Releases: 45 cases reported on Datalake Pending for Action (2/3)
S.No. | RO | Total BG | With User Fee Agency | With PIU
Total |  | 45 | 3 | 41
1 | RO‑Bengaluru | 2 | 1 | 1
2 | RO‑Bhopal | 3 | 1 | 2
3 | RO‑Bhubaneswar | 5 | 0 | 5
4 | RO‑Chandigarh (HR) | 0 | 0 | 0
5 | RO‑Chandigarh (PB) | 2 | 0 | 2
6 | RO‑Chennai | 3 | 0 | 3
7 | RO‑Dehradun | 0 | 0 | 0
8 | RO‑Delhi | 5 | 0 | 5
9 | RO‑Gandhinagar | 1 | 0 | 1
10 | RO‑Guwahati | 0 | 0 | 0
11 | RO‑Hyderabad | 2 | 0 | 2
12 | RO‑Jaipur | 3 | 1 | 2
13 | RO‑Jammu | 0 | 0 | 0
14 | RO‑Kolkata | 1 | 0 | 1
15 | RO‑Madurai | 1 | 0 | 1
16 | RO‑Mumbai | 4 | 0 | 3
17 | RO‑Nagpur | 1 | 0 | 1
18 | RO‑Patna | 1 | 0 | 1
19 | RO‑Raipur | 1 | 0 | 1
20 | RO‑Ranchi | 1 | 0 | 1
21 | RO‑Shimla | 0 | 0 | 0
22 | RO‑Thiruvananthapuram | 1 | 0 | 1
23 | RO‑UP East | 2 | 0 | 2
24 | RO‑UP West | 1 | 0 | 1
25 | RO‑Vijayawada | 5 | 0 | 5

## Slide 8
1b. BG & Security Releases: 45 cases Pending for action; with 35 PIUS across 20 ROs
RO/ PIU | BG Release cases pending for action
RO-Bengaluru | 2
Chitradurga | 1
Hassan | 1
RO-Bhopal | 3
Bhopal | 1
Gwalior | 1
Rewa | 1
RO-Bhubaneswar | 5
Chandikhole | 1
Dhenkanal | 3
Sambalpur | 1
RO-Chandigarh (PB) | 2
Amritsar | 1
Bhatinda | 1
RO-Chennai | 3
Chennai-II | 1
Krishnagiri | 1
Viluppuram | 1
RO-Delhi | 5
Baghpat | 5
RO-Gandhinagar | 1
Gandhidham | 1
RO-Hyderabad | 2
Gajwel | 1
Khammam-I | 1
RO-Jaipur | 3
Dausa | 3
RO/ PIU | BG Release cases pending for action
RO-Kolkata | 1
Durgapur | 1
RO-Madurai | 1
Karaikudi | 1
RO-Mumbai | 4
Goa | 1
Pune | 1
Solapur | 1
RO-Nagpur | 1
Nanded | 1
RO-Patna | 1
Begusarai | 1
RO-Raipur | 1
Bilaspur | 1
RO-Ranchi | 1
Daltonganj | 1
RO-Thiruvananthapuram | 1
Cochin-II | 1
RO-UP East | 2
Azamgarh | 2
RO-UP West | 1
Bareilly | 1
RO-Vijayawada | 5
Anantapur | 1
Kadapa | 1
ONGOLE | 1
Rajamahendravaram | 1
Tirupati | 1

## Slide 9
1c. Notices Issued by PIUs due to Poor Upkeep of Toilet Blocks and Admin Building
In accordance with Policy Circular No. 17.5.102/2026 , All UFCAs are requested to regularly utilize the Data Lake modules and ensure timely updation of notices, compliance actions, and rectification status.
If unrectified notices reported on the Data Lake Portal reach or exceed 10% of the total fee plazas operated by a UFCA, the UFCA may be declared a Non-Performer and shall not be eligible to participate in NHAI bids, including E-Quotation, Regular Toll Plaza, Civil Works, or any other NHAI bids, for 15 days or until rectification of all pending instances, whichever is later.

## Slide 10
1c. 14 Notices issued by PIUs due to Poor Upkeep of Toilet Blocks and Admin Building
Status as per Datalake as on 15 Oct’26
Notices Issued by PIUs to Agencies for Issues related to Toilet Blocks and Admin Building at Fee Plazas | 
RO/PIU | Count of Type of Issue
Bhopal | 
PIU-Ujjain | 1
Chennai | 
PIU- Salem | 1
PIU-Chennai | 2
PIU-Nagarcoil | 1
Gandhinagar | 
PIU-Rajkot | 5
PIU-Surat | 1
PIU-Vadodara | 1
Madurai | 
PIU-Madurai | 1
UP West | 
PIU-Aligarh | 1
Grand Total | 14

## Slide 11
1c. 14 Notices issued by PIUs due to Poor Upkeep of Toilet Blocks and Admin Building
S.NO | Agency Name | Plaza Name | RO | PIU | Type of Issue | Notice Date
1 | Innovision Ltd. | Aashpur - 320109 | UP West | Aligarh | Toilets at Fee Plaza | 13/10/2026
2 | Ashapura Transport Co. | Kuchadi - 336008 | Gandhinagar | Rajkot | Admin Building/100 mtr either side of Toll Plaza | 11/07/2026
3 | Raja Ram Godara | Limdi - 330082 | Gandhinagar | Vadodara | Toilets at Fee Plaza | 12/10/2026
4 | Riddhi Siddhi Associates | Boirach - 2001 | Gandhinagar | Surat | Toilets at Fee Plaza | 11/10/2026
5 | Fastgo Infra Private Limited | Thirupathisaram - 360068 | Chennai | Nagarcoil | Toilets at Fee Plaza | 12/10/2026
6 | Y Meenakshi | Palkhanda - 546039 | Bhopal | Ujjain | Toilets at Fee Plaza | 13/10/2026
7 | Coral Associates | Tarana - 536052 | Gandhinagar | Rajkot | Admin Building/100 mtr either side of Toll Plaza | 11/07/2026
8 | Coral Associates | Tarana - 536052 | Gandhinagar | Rajkot | Toilets at Fee Plaza | 09/01/2026
9 | Highway Infrastructure Limited | Kozhinjiipatti - 56001 | Madurao | Madurai | Toilets at Fee Plaza | 13/10/2026
10 | Roopali Jewellers | Dharampur-Danta - 336026 | Gandhinagar | Rajkot | Toilets at Fee Plaza | 01/10/2026
11 | Skylark Infra Engineering Pvt. Ltd. | Dari - 336010 | Gandhinagar | Rajkot | Admin Building/100 mtr either side of Toll Plaza | 18/08/2026
12 | Amar Infrastructure Limited | Mathur - 360042 | Chennai | Chennai | Toilets at Fee Plaza | 13/10/2026
13 | Narise Siva Ganesh | Rasampalayam Plaza - 57001 | Chennai | Salem | Toilets at Fee Plaza | 13/10/2026
14 | Sahakar Global Ltd. | Nallur - 360032 | Chennai | Chennai | Toilets at Fee Plaza | 13/10/2026
Status as per Datalake as on 15 Oct’26

## Slide 12
Thank you

## Slide 13
1a. BG & Security Releases: 45 cases Pending for action with 35 PIUS (1/6)
S.No. | Status | Plaza Name - Plaza Code | Agency Name | PIU | RO | CA Start Date | CA End Date | Contract Agreement Date | Submission Date
1 | Submitted by UFCA | Kesla - 536483 | Ashish Jaiswal | Bilaspur | RO-Raipur | 02/11/2025 | 30/09/2026 | 15/10/2025 | 12/10/2026
2 |  | Nunmath - 536083 | Jalasree Mercantiles (P) Ltd. | Sambalpur | RO-Bhubaneswar | 31/08/2025 | 31/08/2026 | 13/08/2025 | 12/10/2026
3 |  | Mundiyar - 330101 | Sunny Infraprojects Pvt. Ltd. | Gwalior | RO-Bhopal | 11/07/2025 | 11/07/2026 | 26/06/2025 | 08/10/2026
4 |  | Zidda - 314019 | Shiva Corporation (India) Ltd. | Bhatinda | RO-Chandigarh (PB) | 26/09/2025 | 30/09/2026 | 25/09/2025 | 06/10/2026
5 |  | Amora Moiddinpur - 536081 | T. Suryanarayana Reddy | Azamgarh | RO-UP East | 19/06/2025 | 19/06/2026 | 06/06/2025 | 05/10/2026
6 |  | Derhi - 536068 | T. Suryanarayana Reddy | Azamgarh | RO-UP East | 11/01/2025 | 11/04/2025 | 10/01/2025 | 05/10/2026

## Slide 14
1a. BG & Security Releases: 45 cases Pending for action with 35 PIUS (2/6)
S.No. | Status | Plaza Name - Plaza Code | Agency Name | PIU | RO | CA Start Date | CA End Date | Contract Agreement Date | Submission Date
7 | Submitted by UFCA | Annampalli - 352067 | T. Suryanarayana Reddy | Rajamahendravaram | RO-Vijayawada | 04/07/2023 | 04/07/2024 | 03/07/2023 | 05/10/2026
8 |  | Garhdevi Toll Plaza - 536471 | T. Suryanarayana Reddy | Daltonganj | RO-Ranchi | 20/02/2025 | 19/07/2025 | 07/02/2025 | 05/10/2026
9 |  | Patharahata - 536245 | T. Suryanarayana Reddy | Rewa | RO-Bhopal | 29/10/2024 | 29/10/2025 | 25/10/2024 | 05/10/2026
10 |  | Ponnarimangalam - 367004 | T. Suryanarayana Reddy | Cochin-II | RO-Thiruvananthapuram | 29/05/2023 | 11/06/2024 | 25/05/2023 | 05/10/2026
11 |  | Valsung - 340036 | SDM Ventures Pvt. Ltd. | Solapur | RO-Mumbai | 22/06/2025 | 25/12/2025 | 12/06/2025 | 05/10/2026
12 |  | Dhilwan - 41001 | SDM Ventures Pvt. Ltd. | Amritsar | RO-Chandigarh (PB) | 18/07/2025 | 18/07/2026 | 17/07/2025 | 05/10/2026
13 |  | Titoli - 330105 | Iiskam Infra Pvt. Ltd. | Dausa | RO-Jaipur | 23/06/2026 | 23/09/2026 | 08/06/2026 | 03/10/2026
14 |  | Khairamunda - 536403 | Vinod Kumar Malik | Dhenkanal | RO-Bhubaneswar | 25/02/2025 | 25/02/2026 | 24/02/2025 | 01/10/2026
15 |  | Patnipartapur - 536051 | Vinod Kumar Malik | Baghpat | RO-Delhi | 30/04/2024 | 30/07/2024 | 29/04/2024 | 01/10/2026

## Slide 15
1a. BG & Security Releases: 45 cases Pending for action with 35 PIUS (3/6)
S.No. | Status | Plaza Name - Plaza Code | Agency Name | PIU | RO | CA Start Date | CA End Date | Contract Agreement Date | Submission Date
16 | Submitted by UFCA | Jiwana - 132096 | Vinod Kumar Malik | Baghpat | RO-Delhi | 20/03/2022 | 20/03/2023 | 16/03/2022 | 30/09/2026
17 |  | Patnipartapur - 536051 | Vinod Kumar Malik | Baghpat | RO-Delhi | 30/04/2024 | 30/07/2024 | 29/04/2024 | 30/09/2026
18 |  | Jiwana - 132096 | Vinod Kumar Malik | Baghpat | RO-Delhi | 29/05/2024 | 29/05/2025 | 28/05/2024 | 30/09/2026
19 |  | Baleni - 320137 | Vinod Kumar Malik | Baghpat | RO-Delhi | 15/03/2025 | 15/03/2026 | 12/03/2025 | 30/09/2026
20 |  | Geela ki Nangal - 536511 | Sonu Kumar | Dausa | RO-Jaipur | 09/07/2025 | 11/09/2025 | 09/05/2025 | 29/09/2026
21 |  | Kalapathar - 370026 | Sonu Kumar | Durgapur | RO-Kolkata | 16/05/2026 | 16/08/2026 | 15/05/2026 | 29/09/2026

## Slide 16
1a. BG & Security Releases: 45 cases Pending for action with 35 PIUS (4/6)
S.No. | Status | Plaza Name - Plaza Code | Agency Name | PIU | RO | CA Start Date | CA End Date | Contract Agreement Date | Submission Date
22 | Submitted by UFCA | Shukhuapada - 375025 | Sonu Kumar | Chandikhole | RO-Bhubaneswar | 19/07/2025 | 19/07/2026 | 15/07/2025 | 29/09/2026
23 |  | Khairamunda - 536403 | Sonu Kumar | Dhenkanal | RO-Bhubaneswar | 14/06/2025 | 20/09/2025 | 13/06/2025 | 29/09/2026
24 |  | Sukekulan - 536659 | Sonu Kumar | Goa | RO-Mumbai | 28/08/2026 | 29/08/2026 | 27/08/2026 | 29/09/2026
25 |  | Kusthala - 536059 | Ranchor Infra Developers Pvt. Ltd. | Dausa | RO-Jaipur | 09/10/2025 | 13/06/2026 | 08/10/2025 | 29/09/2026
26 |  | Karagathahalli - 536467 | Ranchor Infra Developers Pvt. Ltd. | Krishnagiri | RO-Chennai | 02/08/2025 | 02/08/2026 | 31/07/2026 | 29/09/2026
27 |  | Itapa - 536602 | Ranchor Infra Developers Pvt. Ltd. | Dhenkanal | RO-Bhubaneswar | 02/04/2026 | 02/07/2026 | 22/09/2025 | 29/09/2026
28 |  | Hebbalu - 356020 | Sri Sai Enterprises and Developers Private Limited | Chitradurga | RO-Bengaluru | 29/03/2023 | 22/06/2024 | 24/03/2023 | 24/09/2026

## Slide 17
1a. BG & Security Releases: 45 cases Pending for action with 35 PIUS (5/6)
S.No. | Status | Plaza Name - Plaza Code | Agency Name | PIU | RO | CA Start Date | CA End Date | Contract Agreement Date | Submission Date
29 | Submitted by UFCA | Surapattu - 360028 | Sri Sai Enterprises and Developers Private Limited | Chennai-II | RO-Chennai | 13/09/2025 | 13/09/2026 | 11/09/2025 | 24/09/2026
30 |  | Taddanpally - 350042 | Sri Sai Enterprises and Developers Private Limited | Gajwel | RO-Hyderabad | 03/06/2025 | 03/06/2026 | 02/06/2025 | 24/09/2026
31 |  | Bagwada - 545097 | Sri Sai Enterprises and Developers Private Limited | Bhopal | RO-Bhopal | 05/09/2025 | 05/09/2026 | 03/09/2025 | 24/09/2026
32 |  | Malegaon - 536101 | Sri Sai Enterprises and Developers Private Limited | Nanded | RO-Nagpur | 02/08/2025 | 02/08/2026 | 31/07/2025 | 24/09/2026
33 |  | Alagapada - 536457 | Sri Sai Enterprises and Developers Private Limited | Khammam-I | RO-Hyderabad | 07/05/2025 | 04/08/2026 | 02/05/2025 | 24/09/2026
34 |  | Vaddupalli - 352057 | Y Meenakshi | Anantapur | RO-Vijayawada | 24/08/2025 | 24/08/2026 | 22/08/2025 | 24/09/2026
35 |  | Thenpalli - 352061 | Y Meenakshi | Tirupati | RO-Vijayawada | 15/08/2025 | 15/08/2026 | 14/08/2025 | 24/09/2026

## Slide 18
1a. BG & Security Releases: 45 cases Pending for action with 35 PIUS (6/6)
S.No. | Status | Plaza Name - Plaza Code | Agency Name | PIU | RO | CA Start Date | CA End Date | Contract Agreement Date | Submission Date
36 |  | Kariyamangalam - 536246 | Y Meenakshi | Viluppuram | RO-Chennai | 12/07/2025 | 18/07/2026 | 10/07/2025 | 24/09/2026
37 |  | Mudiveedu - 350046 | Y Meenakshi | Kadapa | RO-Vijayawada | 05/08/2025 | 13/08/2026 | 18/07/2025 | 24/09/2026
38 |  | Chowlagere - 536383 | Iiskam Infra Pvt. Ltd. | Hassan | RO-Bengaluru | 18/04/2025 | 18/04/2026 | 16/04/2025 | 23/09/2026
39 |  | Shahpur - 380031 | Skylark Infra Engineering Pvt. Ltd. | Begusarai | RO-Patna | 05/08/2025 | 05/08/2026 | 04/08/2025 | 23/09/2026
40 | Submitted by UFCA | Mahanandpur - 536701 | Gagan Kumar | Bareilly | RO-UP West | 11/05/2026 | 22/08/2026 | 04/12/2025 | 22/09/2026
41 |  | Peddakonduru - 536829 | NEERAJ KUMAR | ONGOLE | RO-Vijayawada | 06/05/2026 | 06/08/2026 | 15/12/2025 | 22/09/2026
42 |  | Shivani - 536720 | NEERAJ KUMAR | Kolhapur | RO-Mumbai | 05/05/2026 | 31/07/2026 | 15/01/2026 | 22/09/2026
43 |  | Palaya Gandharvakottai - 360048 | NEERAJ KUMAR | Karaikudi | RO-Madurai | 11/07/2025 | 04/08/2026 | 19/06/2026 | 22/09/2026
44 |  | Bhawaninagar - 536544 | NEERAJ KUMAR | Pune | RO-Mumbai | 28/08/2025 | 28/08/2026 | 27/08/2025 | 22/09/2026
45 |  | Makhel - 336012 | Ayushajay Construction. Ltd. | Gandhidham | RO-Gandhinagar | 27/09/2019 | 27/09/2020 | 26/09/2019 | 21/09/2026

## Slide 19
1b Force Majeure Claims: 23 cases Pending for Action with 20 PIUs (1/3)
~ | Status | Plaza Name - Code | Agency Name | PIU | RO | CA Start Date | CA End Date | CA Date | Submission Date
1 | Submitted by UFCA | Jhalmala - 545108 | Ainul Hoque | Korba | RO-Raipur | 10/12/2025 | 10/12/2026 | 01/12/2025 | 13/10/2026
2 |  | Nuadeeh - 375022 | Ashish Jaiswal | Sambalpur | RO-Bhubaneswar | 19/10/2025 | 19/10/2026 | 20/09/2025 | 10/10/2026
3 |  | Banajodi - 375019 | Jagar Singh Contractors Pvt. Ltd. | Keonjhar | RO-Bhubaneswar | 20/03/2026 | 20/03/2027 | 06/03/2026 | 09/10/2026
4 |  | Balgudar - 380019 | Anand Mishra | Bhagalpur | RO-Patna | 11/02/2026 | 11/02/2027 | 10/02/2026 | 08/10/2026
5 |  | Sonvarsaa - 345050 | Anand Mishra | Rewa | RO-Bhopal | 30/10/2025 | 30/10/2026 | 16/10/2025 | 08/10/2026
6 |  | Kumhari - 349010 | Jaspreetsingh Ragbirsingh Rajpal | Raipur | RO-Raipur | 08/04/2026 | 08/04/2027 | 09/03/2026 | 06/10/2026
7 |  | Chowlagere - 536383 | Iiskam Infra Pvt. Ltd. | Hassan | RO-Bengaluru | 18/04/2025 | 18/04/2026 | 16/04/2025 | 22/09/2026

## Slide 20
1b Force Majeure Claims: 23 cases Pending for Action with 20 PIUs (2/3)
~ | Status | Plaza Name - Code | Agency Name | PIU | RO | CA Start Date | CA End Date | CA Date | Submission Date | PIU Submission Date
8 | Submitted by UFCA | Khuian Sarvar - 340066 | Shiva Corporation (India) Ltd. | Bhatinda | RO-Chandigarh (PB) | 25/12/2025 | 25/03/2026 | 24/12/2025 | 06/10/2026 | 
9 |  | Cholasamundram - 352064 | T. Suryanarayana Reddy | Anantapur | RO-Vijayawada | 20/11/2023 | 07/03/2025 | 17/11/2023 | 05/10/2026 | 
10 |  | Garhdevi Toll Plaza - 536471 | T. Suryanarayana Reddy | Daltonganj | RO-Ranchi | 20/02/2025 | 19/07/2025 | 07/02/2025 | 05/10/2026 | 
11 | Representation to RO for Release | Kandra - 375030 | T. Suryanarayana Reddy | Keonjhar | RO-Bhubaneswar | 17/04/2023 | 12/09/2023 | 10/04/2023 | 05/10/2026 | 08/10/2026
12 | Submitted by UFCA | Amora Moiddinpur - 536081 | T. Suryanarayana Reddy | Azamgarh | RO-UP East | 19/06/2024 | 19/06/2025 | 18/06/2024 | 05/10/2026 | 
13 |  | Managathi - 381000 | T. Suryanarayana Reddy | Viluppuram | RO-Chennai | 27/05/2022 | 01/10/2022 | 24/05/2022 | 05/10/2026 | 
14 |  | Mirzapur urf Kyampur - 520039 | T. Suryanarayana Reddy | Gorakhpur | RO-UP East | 20/05/2023 | 20/08/2023 | 19/05/2023 | 05/10/2026 | 
15 |  | Surapattu - 360028 | Sri Sai Enterprises and Developers Private Limited | Chennai-II | RO-Chennai | 13/09/2025 | 13/09/2026 | 11/09/2025 | 28/09/2026 | 

## Slide 21
1b Force Majeure Claims: 23 cases Pending for Action with 20 PIUs (3/3)
~ | Status | Plaza Name - Code | Agency Name | PIU | RO | CA Start Date | CA End Date | CA Date | Submission Date | PIU Submission Date
16 |  | Nelamangala Toll Plaza - 116001 | Sri Sai Enterprises and Developers Private Limited | Bengaluru | RO-Bengaluru | 23/08/2025 | 17/07/2026 | 08/08/2025 | 28/09/2026 | 
17 |  | Agrahara - 536614 | Sri Sai Enterprises and Developers Private Limited | Bengaluru | RO-Bengaluru | 21/11/2025 | 21/02/2026 | 20/11/2025 | 28/09/2026 | 
18 |  | Bagwada - 545097 | Sri Sai Enterprises and Developers Private Limited | Bhopal | RO-Bhopal | 05/09/2025 | 05/09/2026 | 03/09/2025 | 28/09/2026 | 
19 |  | Bhuni - 546042 | Dharam Singh | Baghpat | RO-Delhi | 16/01/2025 | 22/08/2025 | 15/01/2025 | 24/09/2026 | 
20 |  | Surapattu - 360028 | Skylark Infra Engineering Pvt. Ltd. | Chennai-II | RO-Chennai | 31/08/2024 | 13/09/2025 | 30/08/2024 | 23/09/2026 | 
21 |  | Thirupathisaram - 360068 | Fastgo Infra Private Limited | Nagarcoil | RO-Madurai | 23/04/2026 | 23/04/2027 | 07/04/2026 | 23/09/2026 | 
22 | Representation to RO for Release | Bawada - 536490 | NEERAJ KUMAR | Pandharpur | RO-Mumbai | 27/09/2025 | 27/09/2026 | 04/09/2025 | 22/09/2026 | 29/09/2026
23 |  | Bhawaninagar - 536544 | NEERAJ KUMAR | Pune | RO-Mumbai | 28/08/2025 | 28/08/2026 | 27/08/2025 | 22/09/2026 | 30/09/2026